NHL Sports Analytics

Machine Learning Research Project

Data Pipeline · Predictive Modeling · Betting Market Analysis

| Primary League NHL (National Hockey League) | Expansion Target NBA, NFL, Premier League |
| --- | --- |
| Project Type Research & ML Learning | Local AI Model Qwen2.5-Coder 14B (Ollama) |

# Table of Contents

# 1. Project Overview

This project explores building a machine learning system to predict NHL game outcomes and identify value opportunities in betting markets. The primary goal is educational — learning the full ML pipeline from data ingestion through model evaluation — with a secondary goal of measuring real-world predictive accuracy against market-implied probabilities.

## 1.1 Objectives

- Build a robust NHL data ingestion and storage pipeline

- Engineer meaningful features from raw game and player statistics

- Train and evaluate predictive models for game outcomes

- Compare model predictions against closing betting line odds

- Learn the complete ML training process with a domain that has measurable ground truth

- Design the system to be extensible to other leagues (NBA, NFL, Premier League)

## 1.2 Success Metrics

The primary benchmark is Closing Line Value (CLV) — whether the model's implied probability consistently beats the closing odds at major sportsbooks. A model that beats closing lines long-term is considered sharp by industry standards, even before considering profitability.

| Metric | Definition |
| --- | --- |
| Beats closing line > 52% of the time | Baseline competency — model is not random |
| Brier score below 0.25 | Good calibration on probability estimates |
| Log loss competitive with MoneyPuck model | Strong benchmark — a public reference model |
| Feature importance interpretable | Research quality — understand what drives predictions |

# 2. Local AI Model Recommendation

A local LLM via Ollama is recommended as a development assistant throughout this project — not for the ML predictions themselves, but for code generation, schema design, and pipeline debugging.

## 2.1 Recommended: Qwen2.5-Coder 14B

| WHY | Strong Python/SQL code generation, handles pandas and scikit-learn well, fits comfortably on an RTX 3090Ti at Q4 quantization (~10GB VRAM), and performs well on structured data reasoning tasks. |
| --- | --- |

- Install: ollama pull qwen2.5-coder:14b

- Use for: writing ingestion scripts, designing Postgres schemas, debugging feature pipelines

- Fallback: Qwen2.5-Coder 7B if VRAM is needed for other tasks

- Alternative: DeepSeek-R1 14B if you want stronger analytical reasoning over code generation

## 2.2 What the Local Model Is NOT Used For

- Actual game predictions — that is handled by trained scikit-learn/XGBoost models

- Real-time inference — predictions run locally in Python, not via LLM

- Replacing Claude for accuracy-critical architectural decisions

# 3. Data Sources

## 3.1 Primary Sources

| Source | Description |
| --- | --- |
| NHL Stats API (api.nhle.com) | Free, no key needed. Game logs, player stats, goalie starts, line combos, shifts. Primary source. |
| MoneyPuck.com | Free CSV downloads. Advanced stats: xG, Corsi, Fenwick, RAPM. Pre-cleaned, years of history. |
| Natural Stat Trick | Situational advanced stats. Good for power play, score-state breakdowns. |
| The Odds API | Historical and live odds across sportsbooks. Free tier available, paid for full history. |
| Hockey Reference | Deep historical data, scrapable. Good for career stats and older seasons. |

## 3.2 Expansion League Sources

| League | Source |
| --- | --- |
| NBA Stats API (stats.nba.com) | Free, unofficial but widely used. Player tracking, advanced metrics. |
| nflreadr / nflfastR (R/Python packages) | NFL play-by-play data, clean and well-maintained open source packages. |
| football-data.org | Premier League and other European leagues. Generous free tier. |
| API-Football | Broad football coverage, free tier available. |

## 3.3 Data Collection Strategy

- Bootstrap with MoneyPuck CSVs for 3+ seasons of clean historical NHL data

- Set up NHL API ingestion for current season live updates

- Use Playwright for sites without clean APIs (Hockey Reference rate limiting)

- Pull odds data from The Odds API and store with game references for model evaluation

# 4. System Architecture

## 4.1 Technology Stack

| Layer | Technology |
| --- | --- |
| Data Ingestion | Python (requests, httpx, Playwright) |
| Storage — Historical | Parquet files via pandas/polars — fast for bulk ML iteration |
| Storage — Live/Relational | PostgreSQL — game records, odds, model predictions |
| Feature Engineering | pandas / polars |
| Modeling | scikit-learn (baseline) → XGBoost / LightGBM |
| Experiment Tracking | MLflow (local, lightweight) |
| Interface / Alerts | Discord bot for prediction outputs and alerts |
| Local AI Assistant | Qwen2.5-Coder 14B via Ollama |

## 4.2 Database Schema Overview

### Core Tables

- games — game_id, date, home_team, away_team, home_score, away_score, season, game_type

- team_stats — game_id, team, goals_for, shots, corsi_for, fenwick_for, xG_for, xG_against, pp_goals, pk_goals_against

- goalie_stats — game_id, goalie_id, shots_against, saves, xG_against, high_danger_saves

- odds — game_id, book, open_home_ml, open_away_ml, close_home_ml, close_away_ml, open_total, close_total, ingested_at

- predictions — game_id, model_version, home_win_prob, predicted_at, beat_close_line

## 4.3 Hybrid Storage Pattern

Use Parquet for historical data iteration (faster for pandas operations during model development) and PostgreSQL for the live pipeline, predictions, and anything requiring relational queries. Both can coexist — bulk historical data stays in Parquet, and the live ingestion pipeline writes to Postgres.

# 5. Feature Engineering

## 5.1 Team-Level Features

All features should be computed as rolling windows (last 5, 10, 20 games) to capture current form rather than season-long averages which lag too far behind.

- 5v5 xG share (expected goals — far better signal than raw goals)

- Score-adjusted Corsi and Fenwick percentages

- Power play and penalty kill efficiency (rolling)

- Recent form: wins/losses weighted by recency

- Goals for/against differential, adjusted for opponent strength

- Shot attempts for/against, high-danger chances

## 5.2 Goalie Features

Goalie variance is one of the most important and underappreciated factors in NHL modeling. Starting goalie quality significantly impacts win probability.

- Confirmed starting goalie (binary — often unknown until close to puck drop)

- Goalie save percentage vs expected save percentage (GSAx)

- Recent form: last 5 and 10 starts

- High-danger save percentage

- Days rest since last start

## 5.3 Situational / Context Features

- Back-to-back game flag (home and away)

- Rest advantage: days since last game (home minus away)

- Travel distance approximation (timezone changes as proxy)

- Home/away splits over rolling window

- Days into season (fatigue proxy for late season)

- Head-to-head recent record

## 5.4 Market Features

Market-derived features can be powerful signal, especially opening line movement which reflects sharp money.

- Opening moneyline implied probability

- Line movement from open to close (sharp indicator)

- Public betting percentage (where available)

# 6. Modeling Approach

## 6.1 Model Progression

Start simple and add complexity only when justified by performance improvement. Each stage should be validated before moving on.

| Phase | Name | Duration | Key Output |
| --- | --- | --- | --- |
| Stage 1 | Logistic Regression Baseline | Week 1–2 | Interpretable baseline, feature importance |
| Stage 2 | Random Forest | Week 2–3 | Non-linear baseline, feature importance |
| Stage 3 | XGBoost / LightGBM | Week 3–5 | Primary production model |
| Stage 4 | Ensemble / Calibration | Week 5–6 | Calibrated probability outputs |
| Stage 5 | Neural Net (optional) | Week 7+ | Research comparison only |

## 6.2 Validation Strategy

- Time-series split — never use future data to predict past games

- Walk-forward validation: train on seasons N-3 to N-1, test on season N

- Compare against naive baselines: home team always wins, market odds implied probability

- Track Brier score, log loss, ROC-AUC, and CLV across folds

## 6.3 Calibration

Raw model probabilities are often overconfident. Calibrate outputs using Platt scaling or isotonic regression so that a predicted 60% win probability actually wins ~60% of the time. This is critical for any CLV analysis.

# 7. Project Phases

| Phase | Name | Duration | Key Output |
| --- | --- | --- | --- |
| Phase 1 | Data Foundation | 2 weeks | Postgres schema, ingestion scripts, 3 seasons of NHL data loaded |
| Phase 2 | Feature Pipeline | 2 weeks | Rolling feature computation, clean feature matrix in Parquet |
| Phase 3 | Baseline Models | 2 weeks | Logistic regression + random forest trained, evaluation framework |
| Phase 4 | XGBoost + Tuning | 2 weeks | Primary model, MLflow experiment tracking, CLV analysis |
| Phase 5 | Live Pipeline | 2 weeks | Real-time ingestion, Discord bot alerts, ongoing tracking |
| Phase 6 | League Expansion | Ongoing | Modular pipeline extended to NBA / NFL / EPL |

## Phase 1: Data Foundation

- Set up PostgreSQL schema (games, team_stats, goalie_stats, odds, predictions)

- Download MoneyPuck historical CSVs and load into Postgres + Parquet

- Build NHL API ingestion script for current season game-by-game data

- Set up The Odds API ingestion and link odds records to game IDs

- Write data validation checks and basic EDA notebooks

## Phase 2: Feature Pipeline

- Implement rolling window feature computation (5, 10, 20 game windows)

- Build goalie feature pipeline including GSAx and rest days

- Add situational features: back-to-back, travel, home/away splits

- Join market features (opening odds) to feature matrix

- Output clean feature matrix as Parquet for fast model iteration

## Phase 3: Baseline Models

- Train logistic regression — interpret coefficients, identify key features

- Train random forest — compare feature importance vs logistic regression

- Set up walk-forward time-series validation

- Build evaluation framework: Brier score, log loss, CLV comparison

- Set MLflow tracking for all experiments

## Phase 4: XGBoost + Tuning

- Train XGBoost and LightGBM, compare against baselines

- Hyperparameter tuning with Optuna or sklearn GridSearchCV

- Calibrate probabilities using Platt scaling

- Full CLV analysis: how often do model odds beat closing line?

- SHAP values for model explainability

## Phase 5: Live Pipeline

- Build live game ingestion that runs pre-game and updates post-game

- Discord bot: pre-game prediction outputs with confidence and implied edge

- Post-game logging: track prediction vs actual result, CLV tracking table

- Alert system for high-confidence edges above threshold

## Phase 6: League Expansion

- Abstract ingestion and feature pipeline into league-agnostic modules

- Add NBA data (nba_api Python package)

- Add Premier League data (football-data.org)

- Train league-specific models sharing the same pipeline infrastructure

# 8. Repository Structure

nhl-ml/
├── data/
│   ├── raw/          # Downloaded CSVs from MoneyPuck etc.
│   ├── parquet/      # Feature matrices for modeling
│   └── exports/      # Model outputs, predictions
├── ingestion/
│   ├── nhl_api.py    # NHL Stats API client
│   ├── moneypuck.py  # MoneyPuck CSV loader
│   └── odds_api.py   # The Odds API client
├── features/
│   ├── team.py       # Team rolling features
│   ├── goalie.py     # Goalie features
│   └── context.py    # Situational/market features
├── models/
│   ├── baseline.py   # Logistic regression, random forest
│   ├── xgboost_model.py
│   └── evaluate.py   # CLV, Brier, log loss
├── pipeline/
│   ├── live.py       # Real-time pre-game pipeline
│   └── backfill.py   # Historical data processing
├── bot/
│   └── discord_bot.py # Prediction alerts
├── db/
│   └── schema.sql    # PostgreSQL schema
└── notebooks/        # EDA and research notebooks

# 9. Key Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Goalie not announced before game | Model two versions: with/without confirmed goalie. Flag uncertainty in Discord output. |
| Data source goes down or changes API | Cache all ingested data locally. Multiple fallback sources per data type. |
| Model overfits to historical data | Strict time-series splits, never shuffle. Monitor live CLV vs backtest CLV. |
| Odds API costs exceed budget | Bootstrap with free tier. Historical odds available from community datasets on Kaggle. |
| Sportsbook account limitations | Research-only mode: track virtual bets without real money until model is validated. |

# 10. References & Resources

## Documentation & APIs

- NHL Stats API: https://api.nhle.com/stats/rest/en/team

- MoneyPuck Downloads: https://moneypuck.com/data.htm

- The Odds API: https://the-odds-api.com

- Natural Stat Trick: https://naturalstattrick.com

## Learning Resources

- Closing Line Value explanation: Joseph Buchdahl's 'Squares & Sharps' (book)

- Hockey analytics primer: Evolving Hockey blog

- XGBoost documentation: https://xgboost.readthedocs.io

- MLflow quickstart: https://mlflow.org/docs/latest/quickstart.html

- SHAP explainability: https://shap.readthedocs.io

## Community

- r/hockeyanalytics — research community

- r/sportsbook — betting market discussion

- Hockey-reference Stathead for manual research queries